FoodWebshop Project Handoff

Working brief for a new AI assistant to continue from the current conversation

Date: 9 March 2026

Snapshot This project is a planned Netherlands-based e-commerce webshop for food goods from around the world. The user wants a full solution with a separate frontend, backend, and database; customer login; payments; and as much order automation as practical. The overall engineering style should reuse lessons from the user's Refurbed marketplace integration work, especially around structure, logging, and future extensibility.

# 1. Purpose and goals

The project goal is to build a production-capable online webshop that sells international food products in the Netherlands. The intended end state is not a simple brochure site; it is a real operational commerce platform with customer accounts, order handling, payments, and automated business workflows.

Sell food goods from around the world through a proper web storefront.

Use a clean separation between frontend, backend, and database so the system can grow over time.

Support customer login, account management, shopping flow, checkout, and payment handling.

Automate order processing and related operational steps as much as possible.

Design the system so it is maintainable, secure, and ready for later expansion.

# 2. Confirmed ideas, decisions, and conclusions

The table below separates items that are already explicit from items that should be treated as working assumptions. A new assistant should preserve the confirmed decisions and only change them if the user asks.

| Area | Status | Handoff note |
| --- | --- | --- |
| Project type | Confirmed | This is intended to be a real webshop, not just a static site. |
| Core architecture | Confirmed | The solution must include a frontend, backend, and database. |
| Frontend/back-end split | Confirmed | Frontend and backend should be separate, because the frontend is expected to expand later. |
| Customer access | Confirmed | Clients should have login/accounts, but should not have access to internal frontend, backend, or database layers. |
| Payments | Confirmed | Payment handling is a required part of the product scope. |
| Automation | Confirmed | Automated order-related workflows are a core requirement, not a side feature. |
| Engineering style | Confirmed | Logging and overall structure should follow the spirit of the Refurbed project. |
| Security | Confirmed | Security must be included explicitly in the design and backlog. |
| Internal AI support assistant | Confirmed backlog item | The user wants the future option of adding a chatbot connected to Claude so colleagues can ask about errors, malfunctions, and orders gone wrong. |
| Admin interface shape | Working assumption | A web application with separate internal/admin views is a better fit than a database-style utility interface. |
| Deployment shape | Working assumption | A modular web architecture is preferred over a tightly coupled single-process prototype. |

# 3. Frameworks, structures, and systems to carry forward

Only a small number of design choices were explicitly locked in the conversation, but a useful working structure has already emerged. The next assistant should treat the following as the baseline architecture unless the user chooses a different direction.

## 3.1 Working system structure

Public storefront frontend: product browsing, search, cart, checkout, customer login, account pages.

Internal/admin frontend: catalog management, order overview, customer support tooling, operational dashboards, and error handling views.

Backend API/services: authentication, catalog, pricing, stock, orders, payments, shipping integrations, notifications, and admin operations.

Database layer: products, categories, customers, addresses, orders, order lines, payments, shipments, inventory, and audit/event records.

## 3.2 Logging and observability model

The user's strongest structural reference point is the Refurbed integration project. The most important takeaway is not domain-specific logic; it is the operational discipline around logging and clear flow states.

Use structured logs rather than ad hoc print-style logging.

Track important state transitions in long-running workflows.

Give operational flows clear statuses so issues can be diagnosed quickly.

Preserve enough audit detail to understand what happened to an order and why.

Design with future support tooling in mind, including a possible AI assistant over logs and order issues.

## 3.3 Likely commerce workflow baseline

| Stage | Target outcome | Notes for continuation |
| --- | --- | --- |
| Customer order | Valid cart becomes order request | Needs checkout, address capture, and payment initiation. |
| Payment step | Order is accepted only after payment outcome is known | Provider not chosen yet. |
| Order creation | Backend creates authoritative order records | Should generate auditable order status history. |
| Fulfilment | Pick/pack/ship workflow is triggered | Exact warehouse flow not defined yet. |
| Notifications | Customer receives confirmations and status updates | Email and/or account timeline likely needed. |
| Support/exception handling | Operational issues are visible and diagnosable | Important for later AI support assistant. |

# 4. Current status

The FoodWebshop effort is still at the requirements and architecture-definition stage. There is no confirmed implementation repository, schema, infrastructure setup, or provider selection captured in this conversation yet.

What exists now: a clear high-level goal, the main product requirements, and several structural decisions.

What does not yet exist in the captured context: locked tech stack, domain model, provider choices, implementation plan, or deployment design.

Reference context that matters: the Refurbed project should be reused as a pattern for modularity, logging, and operational clarity.

# 5. Recommended next steps

The next assistant should move from concept to implementation planning in a controlled order. The sequence below is the most useful continuation path based on what is already known.

| Priority | Next step | Why it matters | Expected output |
| --- | --- | --- | --- |
| 1 | Define the MVP scope | Prevents architecture drift | A precise feature list for launch v1. |
| 2 | Choose the stack | Everything downstream depends on it | Frontend, backend, database, hosting, and auth choices. |
| 3 | Design the domain model | Makes order and catalog flows concrete | Core entities and relationships. |
| 4 | Map the order workflow end to end | Automation is a core requirement | State diagram or step-by-step operational flow. |
| 5 | Write the logging/audit specification | Matches the Refurbed-style operating model | Event names, statuses, correlation strategy, and error handling. |
| 6 | Define security requirements | Needed even for an internal-heavy architecture | Roles, access boundaries, secrets handling, and admin protections. |
| 7 | Create an implementation roadmap | Turns the concept into buildable work | Phased build plan and backlog. |
| 8 | Place AI support assistant in phase 2 backlog | Useful, but not launch-critical | Future design note for support tooling. |

# 6. Important context to preserve

The user likes step-by-step, interactive collaboration instead of one giant abstract answer.

The user wants practical outputs that can be reused directly in later chats or other AI tools such as Claude.

The user explicitly wants this project to inherit the good structure and logging discipline of the Refurbed integration work.

Frontend/backend separation is important because later frontend expansion is expected.

Security should remain on the design checklist from the start, even if customers never directly touch internal systems.

The future chatbot/support assistant is a real idea and should stay on the backlog.

Project context should stay separate from unrelated older work schemas and enterprise systems unless the user explicitly brings them in.

# 7. Open questions that are not decided yet

These are not blockers for continuing, but they are not yet settled and should not be invented as if they were already chosen.

Which frontend framework and backend framework will be used.

Whether the project should start as a monorepo or as multiple repositories/services.

Which payment provider, shipping provider, hosting platform, and authentication approach will be used.

What the exact product data model looks like, including stock, variants, allergens, and region/country metadata.

What the first admin workflows should be at launch versus what can wait for later phases.

# 8. Suggested continuation prompt for the next assistant

We are continuing the FoodWebshop project. Use this handoff as the source of truth. Treat the confirmed decisions as fixed unless I change them. Start by turning the current handoff into a concrete MVP architecture and implementation roadmap, keeping frontend and backend separate and reusing the Refurbed-style logging/operational structure.

# 9. Bottom line

The project is not yet in coding mode; it is in definition mode. What is already clear is the business goal, the full-stack nature of the solution, the separation of concerns, the priority on automation, the need for security, and the desire to carry over the disciplined structure of the Refurbed project. The next assistant should not restart from zero; it should move directly into formalizing the architecture, workflows, data model, and delivery plan.